Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-5622 |
| Project Name | Script-Controlled ACL – Restrict Access Based on Field Value |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | EPIC-1: ACL Table & Field Configuration | US-1 | Create the required table and configure the fields used for field-value-based access control. | 3 | High | Vashandamil ilakya D |
| Sprint-1 | EPIC-1: ACL Table & Field Configuration | US-2 | Configure the required user, role, field, and access-related fields. | 2 | High | Dhivya Bharathi V |
| Sprint-1 | EPIC-1: ACL Table & Field Configuration | US-3 | Configure field values and choice values that will control record access. | 3 | High | Hariharan M |
| Sprint-1 | EPIC-2: Field-Based Access Rule | US-4 | Configure ACL logic to restrict record access based on the selected field value. | 3 | High | Maheshwari K |
| Sprint-2 | EPIC-2: Field-Based Access Rule | US-5 | Configure dependent access rules for different field values and user roles. | 2 | High | Praveen kumar D |
| Sprint-2 | EPIC-3: Script-Controlled ACL | US-6 | Develop a script to dynamically determine whether a user can access a record based on the field value. | 3 | High | Vashandamil ilakya D |
| Sprint-2 | EPIC-3: Script-Controlled ACL | US-7 | Apply access permissions for authorized users based on the configured field value. | 2 | High | Dhivya Bharathi V |
| Sprint-2 | EPIC-3: Script-Controlled ACL | US-8 | Restrict unauthorized users from viewing or accessing records with restricted field values. | 3 | High | Hariharan M |
| Sprint-3 | EPIC-4: Access Validation & Testing | US-9 | Test access for different users, roles, and field values. | 2 | Medium | Maheshwari K |
| Sprint-3 | EPIC-4: Access Validation & Testing | US-10 | Validate that unauthorized users are denied access and authorized users can access permitted records. | 2 | Medium | Praveen kumar D |
| Sprint-3 | EPIC-5: Deployment & Documentation | US-11 | Test and validate the complete script-controlled ACL workflow. | 3 | High | Vashandamil ilakya D |
| Sprint-3 | EPIC-5: Deployment & Documentation | US-12 | Activate/deploy the ACL solution and prepare the configuration and usage documentation. | 3 | High | Vashandamil ilakya D |

Total Epics = 5
            Total User Stories / Tasks = 12
            Total Story Points = 31

Project Tracker, Velocity & Burndown Chart:

| Epic ID | Epic Name | No. of Stories | Story Points | Assigned To |
| --- | --- | --- | --- | --- |
| EPIC-1 | ACL Table & Field Configuration | 3 | 8 | Vashandamil ilakya D, Dhivya Bharathi V, Hariharan M |
| EPIC-2 | Field-Based Access Rule | 2 | 5 | Maheshwari K, Praveen kumar D |
| EPIC-3 | Script-Controlled ACL | 3 | 8 | Vashandamil ilakya D, Dhivya Bharathi V, Hariharan M |
| EPIC-4 | Access Validation & Testing | 2 | 4 | Maheshwari K, Praveen kumar D |
| EPIC-5 | Deployment & Documentation | 2 | 6 | Vashandamil ilakya D |
| TOTAL | Project | 12 | 31 | 5 Team Members |

# Sprint-1

# EPIC-1 – ACL Table & Field Configuration

US-1: Create the required table and fields — 3 Points
 Assigned To: Vashandamil ilakya D

↓

US-2: Configure user, role, field and access-related fields — 2 Points
 Assigned To: Dhivya Bharathi V

↓

US-3: Configure field and choice values used for access control — 3 Points
 Assigned To: Hariharan M

EPIC-2 – Field-Based Access Rule

US-4: Configure ACL logic based on field value — 3 Points
 Assigned To: Maheshwari K

Sprint-2

EPIC-2 – Field-Based Access Rule

US-5: Configure dependent access rules for different field values and roles — 2 Points
 Assigned To: Praveen kumar D

EPIC-3 – Script-Controlled ACL

US-6: Develop script to dynamically determine record access — 3 Points
 Assigned To: Vashandamil ilakya D

↓

US-7: Apply access permissions for authorized users — 2 Points
 Assigned To: Dhivya Bharathi V

↓

US-8: Restrict unauthorized users from accessing restricted records — 3 Points
 Assigned To: Hariharan M

Sprint-2 Total = 10 Story Points

5. Sprint-3

EPIC-4 – Access Validation & Testing

US-9: Test access for different users, roles and field values — 2 Points
 Assigned To: Maheshwari K

↓

US-10: Validate authorized and unauthorized access behavior — 2 Points
 Assigned To: Praveen kumar D

EPIC-5 – Deployment & Documentation

US-11: Test and validate the complete ACL workflow — 3 Points
 Assigned To: Vashandamil ilakya D

↓

US-12: Deploy the ACL solution and prepare documentation — 3 Points
 Assigned To: Vashandamil ilakya D

Sprint-3 Total = 10 Story Points

The sprint totals follow the same pattern as your reference: 11 + 10 + 10 = 31 story points.

6. Project Tracker

| Project Name | Total Story Points | Duration | Project Start Date | Project End Date | Story Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Script-Controlled ACL – Restricted Access Based on Field Value | 31 | 3 Days | 01/10/2026 | 03/10/2026 | 31 | 03/10/2026 |

# 7. Team Allocation

| Team Member | Role | Assigned Responsibility |
| --- | --- | --- |
| Vashandamil ilakya D | Team Lead | ACL table support, script-controlled ACL, final testing, deployment and overall coordination |
| Dhivya Bharathi V | Member | Field configuration, ACL configuration and authorized-access logic |
| Hariharan M | Member | Field/choice configuration and unauthorized-access restriction |
| Maheshwari K | Member | Field-based ACL rules and access validation/testing |
| Praveen Kumar D | Member | Dependent access rules, testing and validation |

# 8. Complete Project Development Flow

Project Planning

↓

Epic 1 – ACL Table & Field Configuration

↓

Epic 2 – Field-Based Access Rule

↓

Epic 3 – Script-Controlled ACL

↓

Epic 4 – Access Validation & Testing

↓

Epic 5 – Deployment & Documentation

↓

Final Script-Controlled ACL Solution

9. Velocity Calculation

Total Story Points = 31

Number of Sprints = 3

Team Velocity = 31 ÷ 3

Average Team Velocity = 10.33 Story Points per Sprint

10. Burndown Chart Data

| Stage | Total Points | Points Completed | Remaining Points |
| --- | --- | --- | --- |
| Project Start | 31 | 0 | 31 |
| Progress Stage 1 – Sprint 1 | 31 | 11 | 20 |
| Progress Stage 2 – Sprint 2 | 20 | 10 | 10 |
| Project Completion – Sprint 3 | 10 | 10 | 0 |